Perfecto. Aquí está el plan completamente reformulado para **Single-Tenant** (un colegio por instalación):

## Plan: SGE Private - Sistema de Gestión Escolar Single-Tenant

Sistema de gestión escolar para **un colegio independiente** con Django 5.0 + Next.js 14. **Ventaja competitiva**: instalación dedicada, datos 100% privados, branding personalizado. Arquitectura simplificada elimina complejidad multi-tenant (sin middleware de tenant, sin filtros por school_id, sin subdomain routing), reduciendo desarrollo de 24 a **20 semanas**. Target: colegios privados 500-2000 estudiantes dispuestos a pagar $400-800/mes por sistema exclusivo. Base de datos preparada para migración a multi-tenant futura si surge demanda corporativa (ministerios, redes).

**Arquitectura simplificada:**

- **Backend**: Django 5.0 + DRF, PostgreSQL 15, Celery + Redis, Channels para real-time

- **Frontend**: Next.js 14 App Router, TypeScript, React Query, Tailwind + Radix UI

- **Deploy**: Instancia dedicada por cliente (Railway/Render/VPS), Docker Compose production-ready

- **Configuración**: SchoolSettings singleton (logo, colores, calendario académico en JSONField)

- **Sin multi-tenancy**: Elimina 200+ líneas de código, 2-3 semanas desarrollo, bugs potenciales de tenant isolation

- **Permisos simplificados**: RBAC por roles sin contexto de tenant (ADMIN, COORDINATOR, TEACHER, STUDENT, PARENT)

- **Branding**: Logo personalizable, colores primarios/secundarios, nombre institución en toda la UI

**Steps**

1. **Setup Proyecto Django Single-Tenant (Semana 1)**

- Inicializar Django 5.0: `django-admin startproject config .`

- Settings modularizados: [config/settings/base.py](config/settings/base.py), [development.py](config/settings/development.py), [production.py](config/settings/production.py)

- Instalar django-environ, crear [.env.example](.env.example) con variables: `SECRET_KEY`, `DATABASE_URL`, `REDIS_URL`, `DEBUG`

- PostgreSQL + Redis con Docker Compose: [docker-compose.yml](docker-compose.yml) con servicios `db`, `redis`, `celery_worker`, `celery_beat`

- Requirements: [requirements/base.txt](requirements/base.txt) (Django 5.0.3, djangorestframework 3.14, psycopg2-binary, celery 5.3, channels 4.0, redis, WeasyPrint), [development.txt](requirements/development.txt) (pytest-django, black, ruff, django-debug-toolbar), [production.txt](requirements/production.txt) (gunicorn, daphne, whitenoise)

- Git init, `.gitignore` Python/Django, crear ramas: `main`, `beta`, `desarrollo`

- README básico con instrucciones instalación local

2. **Apps Core y School Settings (Semana 1-2)**

- Crear app `core`: `python manage.py startapp core apps/core`

- Modelos base [apps/core/models.py](apps/core/models.py):

- `TimeStampedModel` abstract (created_at, updated_at auto)

- `SoftDeleteModel` abstract (deleted_at nullable, is_deleted boolean, custom manager excluye deleted)

- `SchoolSettings` singleton: name, logo ImageField, primary_color HexColorField, secondary_color, email, phone, address TextField, academic_calendar JSONField (años, términos, fechas), custom_settings JSONField (flexible config)

- Método `save()` override con `self.pk = 1` para enforcar singleton

- Classmethod `get_settings()` retorna única instancia

- Managers custom [apps/core/managers.py](apps/core/managers.py):

- `SoftDeleteManager` con `get_queryset()` filtra `is_deleted=False`

- `objects` (excluye deleted) y `all_objects` (incluye deleted) por modelo

- Utilities [apps/core/utils.py](apps/core/utils.py):

- Validators: email_institucional, formato_grupo regex (`^\d+-\d+[A-Z]$`)

- Helper generate_student_id(year, sequential)

- Helper academic_year_display(start_date) → "2024-2025"

- Migración inicial: `makemigrations core && migrate`

- Admin apps/core/admin.py: registrar SchoolSettings con fieldsets organizados

3. **Custom User Model y Autenticación (Semana 2)**

- Crear app `users`: `python manage.py startapp users apps/users`

- User model apps/users/models.py:

- Extiende `AbstractUser`, campos adicionales: `role` choices (SUPER_ADMIN, ADMIN, COORDINATOR, TEACHER, STUDENT, PARENT), `phone`, `avatar` ImageField, `date_of_birth`, `email_verified` boolean default False, `is_active_in_school` boolean

- `USERNAME_FIELD = 'email'`, `email` unique=True

- `REQUIRED_FIELDS = ['username', 'role']`

- Método `get_full_name()`, `has_admin_access()` property

- Configurar `AUTH_USER_MODEL = 'users.User'` en settings

- Migración: `makemigrations users && migrate`

- djangorestframework-simplejwt setup config/settings/base.py:

- `ACCESS_TOKEN_LIFETIME`: 15min, `REFRESH_TOKEN_LIFETIME`: 7 días

- `ROTATE_REFRESH_TOKENS = True`, `BLACKLIST_AFTER_ROTATION = True`

- Instalar `djangorestframework-simplejwt[crypto]`

- Serializers apps/users/serializers.py:

- `UserSerializer`, `RegisterSerializer` (email unique validation, password confirm), `LoginSerializer`, `PasswordResetSerializer`

- ViewSets apps/users/views.py:

- `POST /api/auth/register/` (crea user, envía verification email Celery task)

- `POST /api/auth/login/` (valida credentials, retorna JWT pair)

- `POST /api/auth/refresh/` (rota refresh token)

- `POST /api/auth/verify-email/:token/`

- `POST /api/auth/password-reset/`, `POST /api/auth/password-reset-confirm/:token/`

- Permisos apps/core/permissions.py:

- `IsAuthenticated`, `IsAdmin` (role in [SUPER_ADMIN, ADMIN]), `IsCoordinator`, `IsTeacher`, `IsStudent`

- `IsOwnerOrAdmin` para editar profile propio

4. **Django Admin Panel Customizado (Semana 2-3)**

- Instalar `django-admin-interface==0.28.0` + `django-colorfield`

- Configurar en `INSTALLED_APPS` antes de `django.contrib.admin`

- Customizar tema: logo desde SchoolSettings, colores primarios

- User Admin apps/users/admin.py:

- `list_display`: email, role, is_active, date_joined

- `list_filter`: role, is_active, email_verified

- `search_fields`: email, username, first_name, last_name

- Custom actions: "Send welcome email", "Activate users", "Deactivate users"

- Fieldsets organizados: Personal Info, Authentication, Permissions, Important Dates

- SchoolSettings Admin:

- Solo editable, no creatable/deletable

- Preview de logo, color pickers

- JSONField con widget mejorado para academic_calendar

- Global admin customization:

- Site header: usar SchoolSettings.name

- Site title: "SGE Administration"

- Index dashboard personalizado

5. **App Students - Modelos y Lógica (Semana 3-4)**

- Crear app `students`: apps/students/models.py

- Modelo `Student` (hereda TimeStampedModel, SoftDeleteModel):

- user OneToOne nullable (si tiene cuenta login), first_name, last_name, student_id CharField único, date_of_birth, gender choices, blood_type, photo ImageField

- address TextField, city, country default Colombia

- current_grade FK a Grade, current_group FK a Group nullable

- enrollment_date, enrollment_status choices (ACTIVE, INACTIVE, GRADUATED, TRANSFERRED, WITHDRAWN)

- emergency_contact_name, emergency_contact_phone, medical_conditions TextField

- Meta: ordering ['-enrollment_date'], indexes en student_id, last_name

- Modelo `Guardian`:

- student FK (ManyToOne), relationship choices (MOTHER, FATHER, GUARDIAN, OTHER)

- first_name, last_name, phone, email, occupation, workplace

- is_primary_contact boolean, can_pickup boolean

- Meta: ordering student, is_primary_contact desc

- Modelo `Enrollment` (historial cambios grupo):

- student FK, from_group FK nullable, to_group FK, enrollment_date, withdrawal_date nullable

- reason TextField, notes, enrolled_by User FK

- Modelo `StudentDocument`:

- student FK, document_type choices (BIRTH_CERTIFICATE, MEDICAL_RECORDS, PHOTO_ID, TRANSCRIPT, OTHER)

- file FileField, uploaded_at, uploaded_by User FK, verified boolean

- Signals apps/students/signals.py:

- `post_save` Student: si status cambia a ACTIVE, enviar notificación a coordinator

- `pre_delete` Student: soft delete en lugar de hard delete

6. **Students API y Serializers (Semana 4)**

- Serializers apps/students/serializers.py:

- `GuardianSerializer`, `EnrollmentSerializer`, `DocumentSerializer`

- `StudentListSerializer` (campos básicos, sin relaciones)

- `StudentDetailSerializer` (incluye guardians nested, enrollments, documents)

- `StudentCreateSerializer` (writable nested, acepta array guardians, validación date_of_birth >5 años, student_id formato)

- `StudentUpdateSerializer` (partial updates, no permite cambiar student_id)

- Filtros apps/students/filters.py con django-filter:

- `StudentFilter`: por grade, group, enrollment_status, gender, search (nombre, student_id)

- ViewSet apps/students/views.py:

- `StudentViewSet(ModelViewSet)` con `get_serializer_class()` (list vs retrieve)

- Permissions: Admin/Coordinator full access, Teacher read-only, Student solo su perfil

- Custom actions:

- `@action(detail=True, methods=['post']) assign_to_group(group_id)` valida capacidad, crea Enrollment

- `@action(detail=False) export_csv()` enqueue Celery task, retorna job_id

- `@action(detail=True) upload_document()` con file upload

- Pagination: 50 items, ordenamiento por last_name

- URLs apps/students/urls.py: router con StudentViewSet

- Admin apps/students/admin.py:

- Inlines: GuardianInline (tabular, extra 1), EnrollmentInline (tabular read-only), DocumentInline

- Custom actions: "Export to Excel", "Generate ID cards PDF"

- List filters, search

7. **Estructura Académica - Grades y Groups (Semana 4-5)**

- Crear app `academic`: apps/academic/models.py

- Modelo `AcademicYear`:

- name "2024-2025", start_date, end_date, is_current boolean (solo 1 puede ser current)

- Método `save()` override: si is_current=True, set otros a False

- Modelo `Term`:

- academic_year FK, name (Term 1, Semester 1, etc.), term_number IntegerField, start_date, end_date

- is_current boolean

- Meta: ordering academic_year, term_number; unique_together (academic_year, term_number)

- Modelo `Grade`:

- term FK, name (6°, 7°, etc.), level IntegerField (6, 7, 8...), description TextField

- Meta: ordering level; unique_together (term, level)

- Modelo `Group`:

- grade FK, name formato "7-1A", capacity IntegerField default 35, classroom CharField

- homeroom_teacher User FK nullable (teacher asignado)

- Meta: unique_together (grade, name)

- Property `student_count()` cuenta students activos

- Property `is_full()` → student_count >= capacity

- Serializers y ViewSets estándar

- Admin con nested structure: AcademicYear > inline Terms > custom link a Grades

8. **App Teachers y Assignments (Semana 5)**

- Modelo `Teacher` apps/teachers/models.py:

- user OneToOne, employee_id unique, specialization CharField, department JSONField (array de departamentos)

- hire_date, qualifications TextField, certifications JSONField

- is_active boolean, exit_date nullable

- Modelo `Subject`:

- name, code unique, description, department, hours_per_week IntegerField

- Modelo `TeacherSubjectAssignment`:

- teacher FK, subject FK, grade FK, academic_year FK

- Meta: unique_together (teacher, subject, grade, academic_year)

- Modelo `TeacherGroupAssignment`:

- teacher FK, group FK, subject FK, academic_year FK (histórico)

- Meta: unique_together (teacher, group, subject, academic_year)

- Serializers, ViewSets, Filtros estándar

- Custom action en TeacherViewSet: `@action(detail=True) schedule()` retorna horario semanal

9. **Sistema de Permisos con django-guardian (Semana 6)**

- Instalar `django-guardian==2.4.0`

- Configurar `AUTHENTICATION_BACKENDS`: `django.contrib.auth.backends.ModelBackend`, `guardian.backends.ObjectPermissionBackend`

- Permisos por modelo en Meta:

- Student: `('view_medical_info', 'Can view medical information')`

- Grade: `('enter_grades', 'Can enter grades')`

- Permissions classes apps/core/permissions.py:

- `DjangoObjectPermissions` base de DRF

- `CanMarkAttendance`: teacher asignado a grupo

- `CanEnterGrades`: teacher asignado a subject del student

- `CanViewMedicalInfo`: admin, coordinator, nurse, guardians

- Guardian integration en ViewSets:

- `permission_classes = [DjangoObjectPermissions]`

- En `perform_create`: `assign_perm('change_student', request.user, student)`

- Testing suite tests/test_permissions.py:

- Matriz: cada rol × endpoints críticos

- Teacher solo edita attendance de sus grupos

- Student solo ve sus grades

- Parent solo ve data de sus hijos (via Guardian relation)

10. **Attendance con Django Channels (Semana 6-7)**

- Configurar Channels config/settings/base.py:

- `INSTALLED_APPS`: 'channels', 'daphne' antes de django.contrib

- `ASGI_APPLICATION = 'config.asgi.application'`

- `CHANNEL_LAYERS` con RedisChannelLayer

- ASGI routing config/asgi.py:

- ProtocolTypeRouter: http → Django ASGI, websocket → AuthMiddlewareStack + URLRouter

- Modelo `Attendance` apps/attendance/models.py:

- student FK, date DateField, status choices (PRESENT, ABSENT, LATE, EXCUSED), session choices (FULL_DAY, AM, PM)

- marked_by User FK, marked_at DateTimeField auto_now_add, notes TextField

- Meta: unique_together (student, date, session), indexes (date, status)

- Serializers: `AttendanceSerializer` con validación (no fechas futuras, student activo)

- ViewSet con acciones:

- Standard CRUD

- `@action(methods=['post']) bulk_mark(data: [{student_id, status}])` con `@transaction.atomic`

- `@action(detail=False) daily_report(date, group_id)` estadísticas

- WebSocket Consumer apps/attendance/consumers.py:

- `AttendanceConsumer(AsyncWebsocketConsumer)` async class

- `connect()`: extraer group_id de scope, join room `attendance_group_{group_id}`, verificar permisos

- `receive()`: parsear JSON, validar permisos (teacher de ese grupo), guardar Attendance con `sync_to_async`, broadcast a room

- `attendance_update()`: enviar a WebSocket clients

- Routing apps/attendance/routing.py:

- `path('ws/attendance/<int:group_id>/', AttendanceConsumer.as_asgi())`

- Include en config/asgi.py

11. **Celery Setup y Email Tasks (Semana 7)**

- Celery config config/celery.py:

- `app = Celery('sge')`, `config_from_object('django.conf:settings', namespace='CELERY')`

- `autodiscover_tasks()`, result backend Redis

- Settings config/settings/base.py:

- `CELERY_BROKER_URL = env('REDIS_URL')`

- `CELERY_RESULT_BACKEND = env('REDIS_URL')`

- `CELERY_TASK_SERIALIZER = 'json'`, `CELERY_ACCEPT_CONTENT = ['json']`

- `CELERY_TIMEZONE = 'America/Bogota'`

- Email backend con Resend:

- `EMAIL_BACKEND = 'django.core.mail.backends.smtp.EmailBackend'`

- Configurar SMTP Resend o usar django-anymail

- Email tasks apps/users/tasks.py:

- `@shared_task send_verification_email(user_id)` con template HTML

- `@shared_task send_password_reset_email(user_id, token)`

- `@shared_task send_welcome_email(user_id)`

- Templates email apps/users/templates/emails/:

- verification_email.html con branding (logo SchoolSettings)

- password_reset.html

- Docker Compose: agregar servicio celery_worker

12. **Notifications System (Semana 8)**

- Instalar `django-notifications-hq==1.8.3`

- Extender modelo apps/notifications/models.py:

- Crear proxy model o usar directamente django-notifications

- Agregar campos: channels JSONField ([IN_APP, EMAIL]), metadata JSONField

- Service layer apps/notifications/services.py:

- `NotificationService.send(recipient, verb, description, action_object, channels, metadata)`

- Enqueue Celery tasks según channels

- Celery tasks apps/notifications/tasks.py:

- `@shared_task send_email_notification(notification_id)` con plantilla HTML

- `@shared_task send_push_notification(notification_id)` preparado para Firebase

- API endpoints apps/notifications/views.py:

- `GET /api/notifications/` paginado cursor-based, filtros (unread, type)

- `PATCH /api/notifications/:id/mark_read/`

- `POST /api/notifications/mark_all_read/`

- `DELETE /api/notifications/:id/`

- WebSocket Consumer apps/notifications/consumers.py:

- `NotificationConsumer` room personal `notifications_user_{user_id}`

- Subscribe al conectar, recibe notificaciones en tiempo real

- Preferencias User: agregar `notification_preferences` JSONField en User model con migration

13. **Grades y Transcripts (Semana 8-9)**

- Modelos apps/grades/models.py:

- `GradeComponent`: subject FK, name (Exams 40%, Homework 20%), weight DecimalField (0-1)

- Constraint: sum weights per subject = 1 con database check

- `GradeRecord`: student FK, subject FK, term FK, component FK, score DecimalField, max_score default 100, graded_at, graded_by User FK, comments TextField

- Meta: unique_together (student, subject, term, component)

- `Transcript`: student FK, term FK, pdf_file FileField, generated_at, generated_by User FK, status choices (DRAFT, FINAL, SENT)

- Métodos en Student model:

- `calculate_gpa(term_id)` con ORM aggregates y anotaciones

- `get_subject_grade(subject_id, term_id)` weighted average

- Serializers con validaciones: score <= max_score, solo teacher asignado

- ViewSet acciones:

- Standard CRUD con permisos

- `@action(methods=['post']) bulk_entry()` spreadsheet-style JSON input

- `@action(detail=False) generate_transcript(student_id, term_id)` enqueue Celery

- Admin: GradeComponentInline en SubjectAdmin, filtros por term/subject

14. **PDF Generation con WeasyPrint (Semana 9-10)**

- Instalar WeasyPrint: `pip install WeasyPrint==60.2`

- Dependencias sistema en Dockerfile: `libpangocairo-1.0-0`

- Templates HTML apps/reports/templates/reports/:

- `base_report.html` con CSS print-friendly, header/footer con logo SchoolSettings

- `transcript.html` extiende base, tabla grades con cálculos

- `attendance_report.html` con estadísticas mensuales

- CSS: A4 format, page breaks, headers/footers

- Celery tasks apps/reports/tasks.py:

- `@shared_task(bind=True, max_retries=3) generate_transcript_pdf(task_id, student_id, term_id)`:

- Fetch student data con `select_related`/`prefetch_related`

- Render template con context

- `HTML(string=html_string).write_pdf(target=file_path)`

- Upload a storage (local media o Cloudflare R2 con django-storages)

- Actualizar Transcript model con file path

- Enviar notificación a student/guardians

- `@shared_task generate_batch_transcripts(term_id, grade_id)` itera estudiantes, enqueue individual tasks

- Progress tracking con `self.update_state(state='PROGRESS', meta={'current': x, 'total': y})`

- Model `ReportJob` para tracking:

- task_id CharField, report_type, status choices, progress IntegerField 0-100, result_url, error_message, created_by User FK

- ViewSet apps/reports/views.py:

- `POST /api/reports/transcript/` valida permisos, enqueue task, crea ReportJob, retorna job_id

- `GET /api/reports/job/:job_id/status/` polling endpoint con progress

- `GET /api/reports/download/:id/` genera signed URL temporal (1 hora)

15. **REST API Documentation con drf-spectacular (Semana 10)**

- Instalar `drf-spectacular==0.27.1`

- Settings config/settings/base.py:

- `REST_FRAMEWORK['DEFAULT_SCHEMA_CLASS'] = 'drf_spectacular.openapi.AutoSchema'`

- Spectacular settings: TITLE "SGE API", VERSION "1.0.0", DESCRIPTION, CONTACT, servers

- URLs config/urls.py:

- `path('api/schema/', SpectacularAPIView.as_view())`

- `path('api/docs/', SpectacularSwaggerView.as_view())`

- `path('api/redoc/', SpectacularRedocView.as_view())`

- Decorators en ViewSets para mejorar docs:

- `@extend_schema(description="...", examples=[...], responses={200: serializer})`

- Documentar error responses comunes (400, 401, 403, 404)

- Generate static schema: `python manage.py spectacular --file schema.yaml`

- REST Framework config completo:

- `DEFAULT_PAGINATION_CLASS`: PageNumberPagination 50 items

- `DEFAULT_FILTER_BACKENDS`: DjangoFilterBackend, SearchFilter, OrderingFilter

- `DEFAULT_THROTTLE_CLASSES`: AnonRateThrottle, UserRateThrottle

- `DEFAULT_THROTTLE_RATES`: anon 100/day, user 1000/day

16. **Frontend Next.js Setup (Semana 11)**

- Crear proyecto: `npx create-next-app@latest frontend --app --typescript --tailwind --eslint`

- Estructura:

- `app/(auth)/` - layouts públicos (login, register, password-reset)

- `app/(dashboard)/` - layouts protegidos (students, attendance, grades, reports)

- `lib/api/` - cliente axios, types generados

- `hooks/` - React Query hooks

- `components/ui/` - Radix UI components

- `components/features/` - feature-specific components

- Instalar deps: `@tanstack/react-query`, `axios`, `zod`, `react-hook-form`, `@radix-ui/*`, `sonner`, `date-fns`

- Cliente API lib/api/client.ts:

- Axios instance con `baseURL` env var

- Request interceptor: inject Authorization header con token

- Response interceptor: catch 401, refresh token, retry request

- Error handling centralizado

- React Query setup app/providers.tsx:

- QueryClientProvider con config (staleTime, cacheTime, retry)

- Auth context con NextAuth o custom implementation:

- Guardar tokens en httpOnly cookies

- Middleware middleware.ts protege rutas dashboard

- Redirect a /login si no autenticado

17. **UI Components y Layout (Semana 11-12)**

- Radix UI primitives: `@radix-ui/react-dialog`, `dropdown-menu`, `select`, `popover`, `toast`

- shadcn/ui style: copiar components (button, input, card, table, form)

- Layout principal app/(dashboard)/layout.tsx/layout.tsx):

- Sidebar con navegación contextual por rol (admin ve todo, teacher solo attendance/grades)

- Header con user menu dropdown, notification bell (badge count)

- Breadcrumbs dinámicos

- Logo y colores desde SchoolSettings API

- Theme provider con Tailwind CSS variables:

- Colores desde SchoolSettings.primary_color/secondary_color

- Dark mode toggle optional

- Notification bell component:

- Badge con unread count

- Popover con lista últimas 5 notificaciones

- "Mark all as read" action

- Link a página completa notifications

18. **Features Frontend - Students (Semana 12)**

- Students list page app/(dashboard)/students/page.tsx/students/page.tsx):

- TanStack Table con server-side pagination

- Columnas: photo thumbnail, name, student_id, grade, group, status, actions

- Filtros: por grade, group, status, search input

- Bulk actions: assign to group, export CSV

- Student detail page [app/(dashboard)/students/[id]/page.tsx](app/(dashboard)/students/[id]/page.tsx):

- Tabs: Overview, Guardians, Documents, Enrollment History, Attendance, Grades

- Editable fields con permisos

- Upload documents dialog

- New student form app/(dashboard)/students/new/page.tsx/students/new/page.tsx):

- Multi-step wizard: Personal Info, Guardians (array dinámico), Documents upload

- React Hook Form + Zod validation (schema compartido con backend)

- Preview antes de submit

- Success → redirect a student detail

19. **Features Frontend - Attendance (Semana 13)**

- Attendance page app/(dashboard)/attendance/page.tsx/attendance/page.tsx):

- Date picker (solo días escolares, no weekends/holidays desde academic_calendar)

- Group selector (solo grupos del teacher logged)

- Grid estudiantes con foto, nombre, radio buttons (Present, Absent, Late, Excused)

- Auto-save con debounce 500ms

- WebSocket connection para updates en tiempo real

- Sync indicator (Saving..., Saved ✓, Error ⚠️)

- WebSocket client lib/websocket.ts:

- Connect to `ws://api/ws/attendance/{group_id}/`

- Auto-reconnect on disconnect

- Send attendance marks, receive updates

- Integration con React Query: invalidate queries on update

- Attendance report app/(dashboard)/attendance/reports/page.tsx/attendance/reports/page.tsx):

- Filtros: date range, grade, group, student

- Charts con Recharts: asistencia diaria, top inasistencias

- Export to Excel button

20. **Features Frontend - Grades y Reports (Semana 13-14)**

- Grades entry app/(dashboard)/grades/entry/page.tsx/grades/entry/page.tsx):

- Selectors: term, subject (del teacher), group

- Spreadsheet-style input (ag-Grid o react-data-grid)

- Bulk save con validación client-side

- Auto-calculate totales

- Student grades view [app/(dashboard)/grades/students/[id]/page.tsx](app/(dashboard)/grades/students/[id]/page.tsx):

- Tabla grades por term y subject

- GPA calculation display

- Generate transcript button → enqueue job, polling status

- Reports page app/(dashboard)/reports/page.tsx/reports/page.tsx):

- Tipos: Transcripts, Attendance Reports, Custom

- Form con parámetros, submit enqueue Celery task

- Job status polling con progress bar

- Download link cuando completa

21. **Class Logs con Menciones (Semana 14-15)**

- Backend app `class_logs`:

- Model `ClassLog`: teacher FK, content TextField (JSON Tiptap), group FK nullable, tags ArrayField

- Model `Mention`: log FK, mentioned_user FK, entity_type choices (STUDENT, TEACHER, PARENT, ASSET), entity_id

- Parser apps/class_logs/utils.py:

- Regex extraer `@[Name](type:id)` de content JSON

- Crear Mention records

- Trigger notifications async

- API autocomplete apps/class_logs/views.py:

- `GET /api/mentions/search?q=juan&type=student&context=group_3`

- PostgreSQL trigram search (`CREATE EXTENSION pg_trgm`)

- Filtrado por permisos (teacher solo sus estudiantes)

- Serializer: id, name, type, avatar_url

- Frontend app/(dashboard)/logs/page.tsx/logs/page.tsx):

- Tiptap editor con Mention extension

- Popover autocomplete con componente Radix

- Custom mention renderer (badge coloreado por tipo)

- Submit crea log, server parsea menciones

- Lista logs con filtros: date, mentioned student, tags

- Search full-text

22. **Schedules Module (Semana 15-16)**

- Backend models apps/schedules/models.py:

- `TimeSlot`: day_of_week IntegerField (0-6), start_time, end_time, slot_type choices (CLASS, BREAK, LUNCH)

- `Schedule`: group FK, time_slot FK, subject FK, teacher FK nullable, room CharField, academic_year FK

- Meta: unique_together (time_slot, teacher) para evitar conflictos teacher

- Check constraint PostgreSQL: no overlap teacher en mismo día/hora

- Validación conflictos:

- Method model `clean()` raise ValidationError si conflict

- API endpoint `POST /api/schedules/validate/` pre-check

- SQL query con `tsrange` overlaps para detección rápida

- Admin custom template:

- Grid semanal HTML/CSS en admin template

- Inline JavaScript drag-and-drop básico

- Highlight conflictos en rojo

- Frontend app/(dashboard)/schedules/builder/page.tsx/schedules/builder/page.tsx):

- Grid semanal con `@dnd-kit/core`

- Drag subject card → time slot cell

- Real-time conflict detection (API call)

- Save all changes batch

- Export schedule PDF endpoint

23. **Testing Comprehensivo (Semana 16-17)**

- pytest config pytest.ini:

- `DJANGO_SETTINGS_MODULE = config.settings.testing`

- Plugins: pytest-django, pytest-cov, pytest-xdist (parallel)

- Coverage target 80%, exclude migrations

- Factory Boy conftest.py + apps/*/factories.py:

- UserFactory con traits (admin, teacher, student)

- StudentFactory con SubFactory(GuardianFactory)

- AttendanceFactory, GradeRecordFactory

- Tests por app apps/*/tests/:

- `test_models.py`: validaciones, métodos custom, managers

- `test_serializers.py`: validations, nested writes

- `test_views.py`: endpoints, permissions, responses

- `test_tasks.py`: Celery tasks con `@override_settings(CELERY_TASK_ALWAYS_EAGER=True)`

- Integration tests tests/integration/:

- `test_enrollment_flow.py`: register → login → create student → assign group

- `test_attendance_realtime.py`: WebSocket con Channels TestClient

- `test_pdf_generation.py`: Celery task genera PDF, verifica file existe

- Permission matrix tests:

- CSV con rol × endpoint × expected_status

- Parametrized test loop sobre CSV

- Command `python manage.py test_permissions` genera reporte

24. **Security Hardening (Semana 17)**

- Production settings config/settings/production.py:

- `DEBUG = False`, `ALLOWED_HOSTS` from env

- `SECURE_SSL_REDIRECT = True`, `SECURE_HSTS_SECONDS = 31536000`

- `SESSION_COOKIE_SECURE = True`, `CSRF_COOKIE_SECURE = True`

- `X_FRAME_OPTIONS = 'DENY'`, `SECURE_CONTENT_TYPE_NOSNIFF = True`

- CORS strict config/settings/base.py:

- `CORS_ALLOWED_ORIGINS` solo frontend domain

- `CORS_ALLOW_CREDENTIALS = True`

- Rate limiting con django-ratelimit:

- Decorator `@ratelimit(key='ip', rate='5/5m')` en login view

- Global middleware rate limit 100 req/min/user

- Input sanitization:

- DRF validators en serializers

- `bleach.clean()` en rich text fields (class logs)

- Django forms CSRF protection

- Secrets:

- `.env` never committed, `.env.example` template

- `SECRET_KEY` generado con `django.core.management.utils.get_random_secret_key()`

- Rotate secrets procedimientos documentados

- GDPR endpoints:

- `DELETE /api/users/me/delete_account/` soft delete + anonymize

- `GET /api/users/me/export_data/` JSON export completo

- Consent tracking en User model

- Security headers middleware custom

- Logging config/settings/base.py:

- File handler para errors, console para dev

- Sentry integration en production

25. **Performance Optimization (Semana 18)**

- Database optimizations:

- Django Debug Toolbar en dev, identificar N+1 queries

- Agregar `select_related`/`prefetch_related` faltantes

- Índices compuestos: `Index(fields=['student', 'date'])` en Attendance

- Partial indexes: `condition=Q(is_deleted=False)` donde común

- Caching con Redis:

- Cache sessions: `SESSION_ENGINE = 'django.contrib.sessions.backends.cache'`

- Cache views: `@cache_page(60 * 15)` en endpoints read-only

- django-cacheops para querysets: cache automático con invalidación

- Template fragment caching

- Connection pooling:

- PgBouncer service en Docker Compose

- `DATABASES['default']['CONN_MAX_AGE'] = 600`

- Static files:

- WhiteNoise para serving: `MIDDLEWARE` include WhiteNoise después SecurityMiddleware

- `STATICFILES_STORAGE = 'whitenoise.storage.CompressedManifestStaticFilesStorage'`

- Cache headers 1 año para hashed files

- Cloudflare R2 para media:

- django-storages con S3 backend (compatible R2)

- `DEFAULT_FILE_STORAGE = 'storages.backends.s3boto3.S3Boto3Storage'`

- Signed URLs temporales para downloads

- Async views:

- Convert slow views a `async def` (I/O-bound)

- httpx para external API calls async

- Load testing con Locust locustfile.py:

- Simular 500 users concurrentes

- Tasks: login, list students, mark attendance, generate report

- Target: p95 < 500ms API responses

26. **Deployment Infrastructure (Semana 18-19)**

- Dockerfile optimizado Dockerfile:

- Multi-stage: builder stage (compile deps), runtime stage (slim)

- Base python:3.11-slim

- System deps: postgresql-client, libpango (WeasyPrint)

- Copy requirements, `pip install --no-cache-dir`

- Copy source, `collectstatic --noinput`

- Non-root user www-data

- EXPOSE 8000, CMD gunicorn

- Docker Compose production docker-compose.prod.yml:

- Services: nginx, web (gunicorn), channels (daphne), postgres, redis, celery_worker, celery_beat, flower

- Volumes: postgres_data, media_files, static_files

- Networks: frontend, backend

- Health checks todos los servicios

- Restart policies: always

- Nginx config nginx/nginx.conf:

- Upstream gunicorn backend

- Upstream daphne websocket

- Server block 80 redirect a 443

- Server block 443 SSL:

- Proxy pass `/api/` a gunicorn:8000

- Proxy pass `/ws/` a daphne:8001 con upgrade headers

- Static files direct serving `/static/`, `/media/`

- Rate limiting zone

- Gzip compression

- Security headers

- Gunicorn config gunicorn.conf.py:

- `workers = multiprocessing.cpu_count() * 2 + 1`

- `bind = '0.0.0.0:8000'`, `worker_class = 'sync'`

- `timeout = 30`, `keepalive = 2`

- `max_requests = 1000`, `max_requests_jitter = 50`

- Logging: accesslog, errorlog

- Daphne: `daphne -b 0.0.0.0 -p 8001 config.asgi:application`

- Environment variables .env.production.example:

- `DJANGO_SETTINGS_MODULE=config.settings.production`

- `DATABASE_URL`, `REDIS_URL`, `SECRET_KEY`, `ALLOWED_HOSTS`

- `SENTRY_DSN` para monitoring

27. **CI/CD con GitHub Actions (Semana 19)**

- Workflow CI .github/workflows/ci.yml:

- Triggers: pull_request, push to desarrollo

- Jobs: lint (ruff), format (black --check), type-check (mypy), test (pytest --cov)

- Services: postgres, redis

- Cache pip dependencies

- Upload coverage to Codecov

- Workflow deploy staging .github/workflows/deploy-staging.yml:

- Trigger: push to beta branch

- Build Docker image, tag with commit SHA

- Push to registry (GitHub Container Registry)

- Deploy to Railway/Render via API

- Run migrations, collectstatic

- Health check endpoint

- Notify Slack/Discord on success/failure

- Workflow deploy production .github/workflows/deploy-production.yml:

- Trigger: push to main branch

- Require manual approval (GitHub Environment protection)

- Build production image

- Deploy con rolling update

- Database backup pre-deploy

- Migrations con confirmation

- Rollback plan documented

- Secrets en GitHub:

- `DOCKER_REGISTRY_TOKEN`, `RAILWAY_API_TOKEN`, `SENTRY_AUTH_TOKEN`

28. **Monitoring y Logging (Semana 19-20)**

- Sentry integration config/settings/production.py:

- `sentry_sdk.init(dsn=env('SENTRY_DSN'), integrations=[DjangoIntegration(), CeleryIntegration()])`

- Capture errors, performance tracing

- User context attachment

- PostgreSQL monitoring:

- Enable slow query log: `log_min_duration_statement = 200`

- pg_stat_statements extension

- Custom management command `python manage.py analyze_slow_queries`

- Celery monitoring:

- Flower dashboard en puerto 5555

- Basic auth protection

- Alerts para failed tasks (email/Slack webhook)

- Health check endpoint apps/core/views.py:

- `GET /health/` verifica DB connection, Redis connection, disk space

- Usado por Docker health check, load balancer

- Logging estructurado:

- JSON formatter para production logs

- Separate files: django.log, celery.log, access.log

- Rotation con TimedRotatingFileHandler

- Ship logs a centralized service (opcional Logtail, Papertrail)

- Custom metrics:

- StatsD/Prometheus metrics para endpoints críticos

- Track: attendance marks/day, PDFs generated, login attempts

29. **Documentation (Semana 20)**

- README completo README.md:

- Project description, features list

- Tech stack con versiones

- Prerequisites: Python 3.11, PostgreSQL 15, Redis 7

- Installation: clone, create venv, install deps, migrations, createsuperuser

- Running locally: Django dev server, Celery worker, Celery beat, Channels

- Environment variables table

- License, contributing

- Technical docs docs/:

- `ARCHITECTURE.md`: apps structure, data flow, tech decisions

- `DATABASE.md`: ERD diagram (dbdiagram.io exported), relationships explanation

- `API.md`: link to `/api/docs/`, authentication guide, rate limits

- `DEPLOYMENT.md`: production setup step-by-step, Docker commands, SSL setup, backups

- `TROUBLESHOOTING.md`: common errors, solutions, FAQ

- User guides docs/user-guides/:

- `admin-guide.pdf`: Django admin panel usage, bulk operations

- `teacher-guide.pdf`: attendance marking, grades entry

- `coordinator-guide.pdf`: students enrollment, reports generation

- Code documentation:

- Docstrings Google style en functions/classes complejas

- Type hints everywhere (mypy compatible)

- Inline comments para lógica no-obvia

- Contributing CONTRIBUTING.md:

- Git workflow: feature branches from desarrollo, PR to beta

- Code style: Black, Ruff, pre-commit hooks

- Testing requirements: coverage >80%

- PR template con checklist

30. **Polish y Launch Prep (Semana 20)**

- UI/UX final polish:

- Consistent loading states (skeleton loaders)

- Error states con retry buttons, helpful messages

- Empty states con illustrations, call-to-action

- Success toasts con icons

- Animations subtle con Framer Motion (optional)

- Responsive refinement:

- Test en breakpoints: mobile 375px, tablet 768px, desktop 1920px

- Touch targets mínimo 44x44px

- Navigation responsive (hamburger menu mobile)

- Accessibility:

- Semantic HTML, proper heading hierarchy

- ARIA labels en iconos, interactive elements

- Keyboard navigation funcionando

- Focus indicators visibles

- Color contrast WCAG AA mínimo

- Test con screen reader básico (NVDA)

- Performance:

- Next.js bundle analyzer, code splitting routes

- Lazy loading components pesados

- Image optimization con next/image

- Fonts optimization (next/font)

- Web Vitals < thresholds (LCP <2.5s, FID <100ms, CLS <0.1)

- Final security review:

- OWASP Top 10 checklist

- Django security checklist oficial

- Dependency audit: `pip-audit`

- Penetration testing básico (opcional contratar)

- Data migration tools (si cliente tiene data existente):

- Management command `import_legacy_students --file students.csv`

- Validation, error reporting

- Dry-run mode

- Backup procedures:

- Automated daily backups PostgreSQL (pg_dump)

- Media files backup to S3

- Retention policy 30 días

- Restore testing documented

**Verification**

- **Automated testing**: `pytest --cov=apps --cov-report=html --cov-fail-under=80` pasa en CI, coverage reports en Codecov

- **Performance**: Locust load test 500 concurrent users, API endpoints p95 <500ms, WebSocket 1000 conexiones sin degradación

- **Security audit**:

- Django `python manage.py check --deploy` sin errores

- OWASP ZAP scan básico sin vulnerabilidades críticas

- Dependencies actualizadas, sin CVEs conocidos (`pip-audit`)

- HTTPS enforced, security headers verificados (securityheaders.com A grade)

- **Manual QA flows completos**:

1. Admin crea academic year/terms/grades/groups → asigna teachers → crea estudiantes → asigna a grupos

2. Teacher marca asistencia tiempo real → otro teacher conectado ve update inmediato

3. Teacher ingresa grades bulk → student/parent login ven grades actualizados

4. Admin genera batch transcripts → Celery procesa → emails enviados → PDFs descargables

5. Class logs con @mentions → notificaciones enviadas → usuarios mencionados las reciben

- **Cross-browser**: Chrome, Firefox, Safari, Edge últimas 2 versiones

- **Responsive**: Test real en iPhone, Android, iPad, navegación fluida

- **Accessibility**: axe DevTools sin issues críticos, navegación teclado funcional

- **Database**: Migrations rollback test en staging exitoso, datos no corruptos

- **Deployment**: Deploy staging exitoso, health checks passing, rollback procedure probado

- **Documentation**: Otro dev puede setup local siguiendo README sin ayuda externa

**Decisions**

- **Single-tenant sobre multi-tenant**: Elimina 200+ líneas middleware/managers, reduce desarrollo 3 semanas, deployment más simple (un Docker Compose), mejor pitch a clientes privados (privacidad total), pricing superior ($400-800/mes vs $50/school). Database preparada para migración multi-tenant futura con migrations planificadas.

- **SchoolSettings singleton sobre app schools completa**: Configuración centralizada en un modelo, admin panel simple, no necesita lógica tenant routing. FK a School agregable después con migration sin breaking changes.

- **Django admin sobre custom React admin**: Customizado con django-admin-interface (UI moderna), ahorra 8-10 semanas desarrollo CRUD manual, teachers/coordinadores prefieren UX familiar, inline editing poderoso. Custom React solo si branding extremo requerido.

- **WeasyPrint sobre Puppeteer**: No requiere Chromium (150MB menos imagen Docker), CSS familiar, calidad PDF superior, performance aceptable con Celery async. Puppeteer considerado solo para reports altamente interactivos.

- **Row-level permissions (django-guardian) sobre RBAC simple**: Granularidad necesaria (teacher solo sus grupos, parent solo sus hijos), object-level permissions estándar Django, extensible a multi-tenant futuro. Trade-off: queries adicionales, mitigado con select_related.

- **Railway/Render sobre AWS/GCP para MVP**: Setup en minutos vs días, pricing predecible, SSL automático, CI/CD integrado, perfecto para 1-5 clientes iniciales. Migración a AWS/GCP cuando >10 clientes o requerimientos específicos (VPC, compliance).

- **WhiteNoise sobre CDN para static files MVP**: Zero config, compression automática, suficiente para <10k requests/día. Cloudflare CDN agregado cuando tráfico justifique (>100k requests/día).

- **Channels sobre Socket.io microservice**: Integración nativa Django (auth, ORM, permisos), evita complejidad extra microservice, suficiente <5k conexiones concurrentes (escuelas típicamente <1k). Socket.io considerado si se requiere >10k conexiones.

- **Celery + Redis sobre RabbitMQ**: Redis dual-purpose (cache + broker) reduce infraestructura, setup trivial, suficiente <50k tasks/día. RabbitMQ solo si tasks críticos financieros o >100k tasks/día.

- **Next.js App Router sobre Pages Router**: Future-proof (tendencia React), server components reduce bundle, layouts anidados mejores, mejor DX. Trade-off: curva aprendizaje 1 semana.

- **React Query sobre Redux**: State servidor automático, cache inteligente, optimistic updates built-in, menos boilerplate (5x menos código). Redux considerado solo si state complejo UI no-servidor.

- **Versionado API futuro preparado**: Endpoints en `/api/v1/`, estructura permite agregar `/api/v2/` sin breaking changes para clientes mobile/integrations futuras.